PINEA

Platform Architecture

Cleanup Plan & Ecosystem Roadmap

Prepared for: PINEA Engineering Team

Version: 1.0  —  April 2026

Classification: Internal / Confidential

This document covers three scopes: (1) an immediate codebase cleanup plan for the current tvOS app, (2) folder structure recommendations to prepare for future platform work, and (3) a shared account architecture to support FlipFlix integration. No new features are proposed. Do not begin account or FlipFlix integration until cleanup in Phase 1 is complete.

# 1. Current Codebase Audit

The following table summarises every major file in the app, ranked by lines of code and flagged by responsibility health. Line count is a useful signal, but the primary concern for each file is what it is doing — not just how long it is.

| File | Lines | Status | Primary Concern |
| --- | --- | --- | --- |
| DetailView.swift | 1,648 | 🔴 Critical | God object: 7 inline view structs, all async loading, all section rendering |
| EmbyAPI.swift | 1,128 | 🔴 Critical | Monolith: auth, browsing, playback, images, reporting all in one actor |
| HomeView.swift | 1,004 | 🟡 Heavy | Navigation + shell layouts + nav components + 6 inline card/button types |
| PlayerContainerView.swift | 622 | 🟡 Moderate | UIKit container (correct) + 4 unrelated overlay view structs inline |
| PlaybackEngine.swift | 443 | 🟢 Reasonable | Mixes playback control with Emby progress reporting |
| OSDView.swift | 490 | 🟢 Acceptable | Well-scoped; inline sub-structs are tightly coupled and can stay |
| EmbyModels.swift | 435 | 🟢 Fine | Models belong together; no action needed yet |
| CinemaTheme.swift | 293 | 🟢 Fine | Single responsibility; no action needed |
| AppSettings.swift | 145 | 🟢 Fine | Will need a sync layer added later; structure is sound |

# 2. Biggest File Pain Points

## DetailView.swift — 1,648 lines

This is the most dangerous file in the codebase. It simultaneously owns:

- Layout orchestration for both standard and scope shells

- All data loading: five async fetches (Emby detail, episodes, seasons, media info, collections, TMDB) in a single 115-line loadAll() function living inside a View

- All content section rendering: hero, overview, crew, cast, genre pills, seasons, episode ribbon, collection ribbon, tech specs

- State management across ten-plus @State properties for two overlapping item contexts

- Seven inline view structs that live nowhere else: CastCard, TMDBCastCard, CollectionItemCard, SeasonCard, EpisodeThumbCard, SeasonPickerPill, DetailActionButton

The loadAll() function has sequential async calls, concurrent fan-out, fallback logic, and TMDB enrichment — all running inside a SwiftUI View. There is no ViewModel, no Store, and no way to test any of this loading logic in isolation.

## EmbyAPI.swift — 1,128 lines

A single actor handles authentication, user listing, library browsing, item detail, seasons, episodes, collections, playback URL generation, progress reporting, image URL construction, search, recommendations, and favorites. It mixes pure read-only data fetching with stateful side-effects (progress reporting) and has no grouping by domain.

## HomeView.swift — 1,004 lines

Owns navigation destination state, two shell layouts (standard and scope), the standard nav bar, the scope nav rail, tab routing, home ribbon data assembly, and five inline UI structs: NavTabButton, NavActionButton, ScopeToggleButton, MediaRow, MediaCard, ViewAllCard.

The nav components (nav bar, rail, tab buttons) will need to evolve when PINEA account identity and a Profile tab are added. They need to live in their own files before that work begins.

## PlayerContainerView.swift — 622 lines

PlayerContainerViewController itself is appropriately scoped — it is a UIKit container doing exactly one job. The issue is that PlayerStatusOverlay, NextEpisodeCountdown, CountdownActionButton, and OverlayActionButton all live inline and are not accessible from other contexts.

# 3. Cleanup Plan — Phase 1

All changes are purely structural. No feature behaviour changes, no new patterns, no new architectures. The principle throughout is: make the smallest safe refactor that reduces responsibility in the heaviest files.

## Priority 1 — Extract DetailView Inline Cards into Shared/Components

Risk: Zero. These are self-contained view structs with no shared state dependencies.

Move the following structs out of DetailView.swift and into Shared/Components/:

- DetailActionButton  →  Shared/Components/DetailActionButton.swift

- CastCard + TMDBCastCard  →  Shared/Components/CastCards.swift

- SeasonCard + EpisodeThumbCard  →  Shared/Components/MediaDetailCards.swift

- CollectionItemCard + SeasonPickerPill  →  Shared/Components/MediaDetailCards.swift

Impact: DetailView immediately shrinks by approximately 500 lines, and every extracted card becomes available to future screens (Profile, Household, FlipFlix match view) without duplication.

## Priority 2 — Extract a DetailViewModel

Risk: Low. Pulls async loading logic out of a View into an ObservableObject.

Create Features/Detail/DetailViewModel.swift as an @MainActor ObservableObject. Move into it:

- All @State properties (detail, tmdb, mediaInfo, collectionItems, seasons, etc.)

- loadAll() and all subordinate async fetch calls

- loadEpisodesForSeason()

- The scrollToTarget() helper

DetailView becomes a pure renderer that observes the VM. This also unblocks future unit testing of all data loading paths.

## Priority 3 — Split DetailView into Section Views

Risk: Low. Visual-only decomposition; no logic changes.

Extract each section into its own file inside Features/Detail/:

- DetailHeroSection  —  poster, title, meta badges, genre pills

- DetailCTASection  —  action buttons, next episode hint, resume label

- DetailCastSection  —  cast scroll row (handles both TMDB and Emby sources)

- DetailCrewSection  —  director and writer line

- DetailOverviewSection  —  overview text and studios

- DetailEpisodesSection  —  single-season ribbon and multi-season picker ribbon

- DetailCollectionSection  —  collection sibling rows

- DetailTechSection  —  tech specs panel

DetailView itself becomes approximately 150 lines: a layout orchestrator calling into these sections via the DetailViewModel.

## Priority 4 — Extract HomeView Navigation and Shell Components

Risk: Low to moderate. Nav components reference environment objects; move carefully.

Move to Features/Home/:

- HomeNavBar.swift  —  standard horizontal nav bar

- HomeScopeRail.swift  —  scope vertical nav rail

Move to Shared/Components/:

- MediaCard.swift  —  from HomeView

- NavTabButton.swift  —  from HomeView (will be reused when Profile tab is added)

- NavActionButton.swift  —  from HomeView

- ScopeToggleButton.swift  —  from HomeView

HomeView becomes the navigator only: owns destination, activeTab, engine, and store, and routes between views.

## Priority 5 — Split EmbyAPI.swift into Domain Groups

Risk: Moderate. Many call sites; use extension EmbyAPI groupings first, then extract.

Recommended split:

| New File | Responsibility |
| --- | --- |
| EmbyAuthAPI.swift | authenticate, fetchUsers |
| EmbyLibraryAPI.swift | libraries, items, seasons, episodes, collections, search, recommendations, favorites |
| EmbyPlaybackAPI.swift | playbackURL, forcedTranscodeURL, reportPlaybackStart/Progress/Stop, updatePlaybackPosition |
| EmbyImageAPI.swift | All URL construction helpers: primaryImageURL, backdropImageURL, thumbImageURL |

All methods remain static on EmbyAPI namespaces. No call-site changes are required. The first step can be purely internal: add // MARK: - Domain comments to the existing file, confirm boundaries, then split files in a second pass.

## Priority 6 — Extract PlayerContainerView Inline Overlays

Risk: Very low. Pure struct extraction.

Move PlayerStatusOverlay, NextEpisodeCountdown, CountdownActionButton, and OverlayActionButton into Features/Player/PlayerOverlays.swift. PlayerContainerView drops from 622 to approximately 350 lines.

# 4. Exact Files to Touch — Recommended Sequence

In strict priority order, smallest risk first:

| Step | Action | Files Changed |
| --- | --- | --- |
| 1 | Create Shared/Components/DetailActionButton.swift — move struct from DetailView | DetailView.swift, DetailActionButton.swift (new) |
| 2 | Create Shared/Components/CastCards.swift — move CastCard + TMDBCastCard | DetailView.swift, CastCards.swift (new) |
| 3 | Create Shared/Components/MediaDetailCards.swift — move SeasonCard, EpisodeThumbCard, CollectionItemCard, SeasonPickerPill | DetailView.swift, MediaDetailCards.swift (new) |
| 4 | Create Features/Detail/DetailViewModel.swift — lift loadAll() and @State vars | DetailView.swift, DetailViewModel.swift (new) |
| 5 | Create Features/Detail/Detail[X]Section.swift — one file per section | DetailView.swift, 8 new section files |
| 6 | Create Features/Home/HomeNavBar.swift and HomeScopeRail.swift | HomeView.swift, 2 new files |
| 7 | Move MediaCard, NavTabButton, NavActionButton, ScopeToggleButton to Shared/Components | HomeView.swift, 4 new or updated files |
| 8 | Create Features/Player/PlayerOverlays.swift — move 4 overlay structs | PlayerContainerView.swift, PlayerOverlays.swift (new) |
| 9 | Add // MARK: domain separators to EmbyAPI.swift as prep for file split | EmbyAPI.swift only |
| 10 | Split EmbyAPI.swift into 4 domain files | EmbyAPI.swift, 4 new files |

# 5. Proposed Directory Structure After Phase 1

The structure below shows the full target state after all Phase 1 cleanup is complete. Items marked NEW are to be created; items marked SPLIT are existing files being broken apart.

## App/

No changes. CinemaScopeApp.swift and SplashView.swift stay as-is.

## Core/

No changes to existing files. A new Identity/ folder is added now as an empty placeholder to signal the future boundary:

- Core/Playback/  —  all playback files remain unchanged

- Core/Theme/  —  AppSettings.swift, CinemaTheme.swift remain unchanged

- Core/Identity/  (NEW, empty)  —  reserved for PINEAUser, Household, LibraryConnection models

## Services/

- Services/Emby/EmbyAPI.swift  →  SPLIT into 4 domain files (see Priority 5)

- Services/Emby/EmbyModels.swift  —  unchanged

- Services/Emby/EmbySession.swift  —  unchanged

- Services/Emby/EmbyLibraryStore.swift  —  unchanged

- Services/TMDB/  —  unchanged

- Services/Auth/  (NEW, empty)  —  reserved for PINEAAuthService

- Services/Platform/  (NEW, empty)  —  reserved for LibraryConnectionService, SyncService

## Features/

- Features/Auth/  —  unchanged

- Features/Home/HomeView.swift  —  becomes orchestrator (~200 lines)

  - Features/Home/HomeNavBar.swift  (NEW)

  - Features/Home/HomeScopeRail.swift  (NEW)

  - Features/Home/HomeRibbon.swift  —  unchanged

  - Features/Home/RecommendationRow.swift  —  unchanged

- Features/Detail/DetailView.swift  —  becomes orchestrator (~150 lines)

  - Features/Detail/DetailViewModel.swift  (NEW)

  - Features/Detail/DetailHeroSection.swift  (NEW)

  - Features/Detail/DetailCTASection.swift  (NEW)

  - Features/Detail/DetailOverviewSection.swift  (NEW)

  - Features/Detail/DetailCastSection.swift  (NEW)

  - Features/Detail/DetailEpisodesSection.swift  (NEW)

  - Features/Detail/DetailCollectionSection.swift  (NEW)

  - Features/Detail/DetailTechSection.swift  (NEW)

- Features/Player/PlayerContainerView.swift  —  UIKit container only (~350 lines)

  - Features/Player/PlayerOverlays.swift  (NEW)

  - Features/Player/OSDView.swift  —  unchanged

  - Features/Player/ScopeCanvasView.swift  —  unchanged

  - Features/Player/ScopeCanvasGeometry.swift  —  unchanged

- Features/Search/  —  unchanged

- Features/Settings/  —  unchanged

- Features/Profile/  (NEW, empty)  —  reserved for user profile and household UI

## Shared/Components/

- FocusRingFreeButton.swift  —  unchanged

- BackButton.swift  —  unchanged

- CachedAsyncImage.swift  —  unchanged

- SkeletonView.swift  —  unchanged

- CardSize.swift  —  unchanged

- PinneaWordmark.swift  —  unchanged

- MediaCard.swift  (NEW)  —  MediaCard + ViewAllCard from HomeView

- NavButtons.swift  (NEW)  —  NavTabButton, NavActionButton, ScopeToggleButton from HomeView

- CastCards.swift  (NEW)  —  CastCard + TMDBCastCard from DetailView

- MediaDetailCards.swift  (NEW)  —  SeasonCard, EpisodeThumbCard, CollectionItemCard, SeasonPickerPill from DetailView

- DetailActionButton.swift  (NEW)  —  DetailActionButton from DetailView

# 6. Platform-Readiness Plan — Phase 2

After Phase 1 cleanup is complete, the codebase needs to be structured for future platform-level work. No implementation is proposed here. The goal is to define the boundaries so future work slots cleanly into the right places.

Do not implement any of the items in this section yet. The sole purpose of Phase 2 is to create empty folders and stub files that communicate architectural intent to the team before any platform code is written.

## New Folders to Create (empty stubs)

These folders should exist in the repository before any platform work begins, even if they contain only a placeholder comment file:

| Folder | Purpose | When to Fill |
| --- | --- | --- |
| Core/Identity/ | PINEAUser, Household, LibraryConnection models | Phase 3 — account work |
| Services/Auth/ | PINEAAuthService: login, token refresh, logout | Phase 3 — account work |
| Services/Platform/ | LibraryConnectionService, SyncService | Phase 3 — account work |
| Features/Profile/ | ProfileView, HouseholdView | After account auth ships |
| Features/Onboarding/ | Extend existing OnboardingView for PINEA sign-up | After account auth ships |

## Key Boundary to Establish Now

The most important architectural decision before Phase 3 begins: EmbySession must become a LibraryConnection under the PINEA identity layer. Right now EmbySession is the root of everything in the app. After the refactor it will be one connection among potentially several.

This means: EmbySession should not be passed directly into view hierarchies as an EnvironmentObject in new code. New features should receive a LibraryConnection (or a resolved session derived from one). Existing code does not need to change yet — just stop the pattern from spreading.

# 7. Future Shared Account Architecture — Phase 3

This section defines the data model for the PINEA platform account system. FlipFlix will connect to PINEA via this model. Nothing here should be implemented until Phase 1 cleanup and Phase 2 folder scaffolding are complete.

## Core Entities

### PINEAUser — the platform identity

| Field | Type | Notes |
| --- | --- | --- |
| id | String (UUID) | PINEA backend assigned |
| email | String | Login credential |
| displayName | String | Shown in UI |
| avatarURL | URL? | Optional profile photo |
| householdId | String? | nil if no household yet |
| createdAt | Date | Account creation timestamp |

### Household — shared viewing context

| Field | Type | Notes |
| --- | --- | --- |
| id | String (UUID) | Backend assigned |
| name | String | e.g. 'The Ryans' |
| ownerUserId | String | PINEAUser.id of creator |
| memberIds | [String] | All PINEAUser.ids in household |

### LibraryConnection — one media server linked to an account

| Field | Type | Notes |
| --- | --- | --- |
| id | String (UUID) | Local + synced |
| userId | String | PINEAUser.id |
| type | ConnectionType | .emby / .jellyfin / .plex |
| serverURL | String | e.g. https://media.example.com |
| displayName | String | User-facing label |
| remoteUserId | String | The Emby userId, not the PINEA userId |
| tokenRef | String | Keychain key — never store raw token in model |
| lastSynced | Date? | For cache invalidation |

### UserMediaState — per-user playback progress

| Field | Type | Notes |
| --- | --- | --- |
| userId | String | PINEAUser.id |
| itemId | String | Library item id |
| connectionId | String | LibraryConnection.id |
| progressTicks | Int64 | 100 nanosecond ticks |
| completedAt | Date? | nil if not finished |
| lastWatched | Date? | Most recent playback session |

### SharedWatchlist — household-level watch list

| Field | Type | Notes |
| --- | --- | --- |
| householdId | String | Household.id |
| itemId | String | Library item id |
| connectionId | String | LibraryConnection.id |
| addedByUserId | String | PINEAUser.id |
| addedAt | Date |  |
| notes | String? | Optional note from user |

### MatchedPick — the FlipFlix integration surface

| Field | Type | Notes |
| --- | --- | --- |
| householdId | String | Household.id |
| itemId | String | Library item id |
| connectionId | String | LibraryConnection.id |
| score | Double | Match strength 0.0 – 1.0 |
| matchedAt | Date | When FlipFlix computed the match |
| expiresAt | Date? | Optional TTL for stale picks |

MatchedPick is the only entity that FlipFlix writes. PINEA reads it and resolves the itemId to the actual library item via LibraryConnection. FlipFlix never calls the Emby server directly.

## Local vs. Backend Ownership

| Entity | Ownership | Notes |
| --- | --- | --- |
| PINEAUser | Backend (local cache) | Source of truth is PINEA backend |
| Household | Backend (local cache) | Source of truth is PINEA backend |
| LibraryConnection | Local + synced | Token stored in Keychain, not model |
| UserMediaState | Local-first + synced | Emby is fallback source until PINEA owns it |
| Favorite | Local-first + synced | Currently lives in Emby; migrate to PINEA |
| SharedWatchlist | Backend only | New concept; no local equivalent today |
| MatchedPick | Backend-computed | FlipFlix writes; PINEA reads; local cache only |
| Device | Backend-registered | Local ID from UIDevice; registered on first launch |
| UserPreferences | Local-first | Sync to backend for multi-device restore only |
| AspectRatioOverride | Local only | Per-device media quirk; never sync |

# 8. Recommended First Implementation Step

The safest and highest-value first move is to extract the inline card view structs from DetailView.swift into Shared/Components/.

Start here: move DetailActionButton, CastCard, TMDBCastCard, SeasonCard, EpisodeThumbCard, CollectionItemCard, and SeasonPickerPill into Shared/Components/. These are pure, self-contained SwiftUI View structs with no shared state dependencies. The risk of regression is zero.

## Why Start Here

- Zero risk: pure struct moves, no logic or state changes

- Immediate impact: DetailView shrinks by approximately 500 lines in a single PR

- Creates the Shared/Components/ convention that every subsequent cleanup step builds on

- Makes cards available to future screens (Profile, Household, FlipFlix match view) without duplication

- Can be done, reviewed, and merged in an hour with no possibility of regressions

## Sequence Within That First Step

- Move DetailActionButton first — it is the most likely to be reused in future feature screens

- Move EpisodeThumbCard and SeasonCard together — they share the same visual card pattern

- Move CastCard and TMDBCastCard together — they are conceptually the same component (actor avatars)

- Move CollectionItemCard and SeasonPickerPill to complete the extraction

- Verify the app builds and DetailView still renders correctly — no behaviour changes expected

- Proceed to Priority 2: create DetailViewModel

PINEA Platform  ·  Internal Engineering Document  ·  Do Not Distribute